OrangeHRM

Manual & API Testing

Test Plan  v1.0

QA Engineer: Abu Sayeed Md Afridi

Date: April 2025

Application: https://opensource-demo.orangehrmlive.com

# 1. Objective

Validate the functional correctness of the OrangeHRM demo application across core HR modules through structured manual and API testing. The goal is to identify defects early, ensure expected behaviours match requirements, and produce clear documentation for future regression cycles.

# 2. Scope

## In Scope

- Login and authentication flows

- Employee Management — PIM module (add, edit, delete, search)

- Leave Management — apply, approve, reject, cancel, entitlements

- REST API endpoints for employee and leave data (via Postman)

## Out of Scope

- Performance / load testing

- Security penetration testing

- Mobile responsiveness

- Payroll and recruitment modules

# 3. Test Environment

| Application URL | https://opensource-demo.orangehrmlive.com |
| --- | --- |
| Browsers | Google Chrome (latest), Mozilla Firefox |
| Operating System | Windows 10 / Ubuntu 22.04 |
| API Tool | Postman v10 |
| Bug Tracking | JIRA (workflow simulation) |
| Test Credentials | Admin / admin123 |

# 4. Test Types

- Functional Testing — verify each feature works as specified

- Negative Testing — invalid inputs, boundary values, missing fields

- Regression Testing — re-test after bug fixes

- API Testing — validate REST endpoints using Postman collections

- Exploratory Testing — unscripted sessions to discover unknown bugs

# 5. Entry & Exit Criteria

## Entry Criteria

- Application is accessible and demo credentials are functional

- Test cases are reviewed and baselined

- Test environment setup is complete

## Exit Criteria

- All High and Medium priority test cases executed

- No open Critical or High severity bugs

- Test summary report completed and shared

# 6. Roles & Responsibilities

| Role | QA Engineer |
| --- | --- |
| Name | Abu Sayeed Md Afridi |
| Responsibilities | Test planning, test case design, execution, bug reporting, API testing |

# 7. Test Schedule

| Test Planning | Week 1 |
| --- | --- |
| Test Case Design | Week 1–2 |
| Test Execution | Week 2–3 |
| Bug Reporting & Retest | Week 3 |
| Test Closure | Week 4 |

# 8. Test Execution Summary

| Module | Total | Pass | Fail | Blocked |
| --- | --- | --- | --- | --- |
| Login | 12 | 10 | 2 | 0 |
| Employee Management | 20 | 17 | 2 | 1 |
| Leave Management | 18 | 15 | 3 | 0 |
| TOTAL | 50 | 42 | 7 | 1 |

# 9. Defect Summary

| Bug ID | Title | Module | Severity |
| --- | --- | --- | --- |
| BUG-001 | Invalid file format accepted as profile photo | Employee Mgmt | Medium |
| BUG-002 | Overlapping leave request not prevented | Leave | High |
| BUG-003 | No warning when applying leave on public holiday | Leave | Low |

# 10. Deliverables

- Test Plan (this document) — test_plan.docx

- Test Cases — orangehrm_test_cases.xlsx

- Bug Reports — orangehrm_bug_report.xlsx

- Postman Collection — orangehrm_api.postman_collection.json

# 11. Tools Used

| Manual Testing | Excel / Google Sheets, OrangeHRM Demo |
| --- | --- |
| API Testing | Postman v10 |
| Bug Tracking | JIRA (workflow) |
| Documentation | Microsoft Word, GitHub |

— End of Test Plan —